## Slide 1: TGaz Next Generation Positioning Jan. Closing Report
Date: 2017-01-19
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the Atlanta Buckhead meeting, Jan. 2017.

## Slide 3: Work Completed This Week
Reviewed and adopted text to Spec. Framework on ranging protocol sounding format and sounding sequence for the <6Ghz band as well LOS requirements for the 60Gz band.
Reviewed and adopted a threat model for a secured location protocol to FRD, this will enable design and evaluation of secured protocol functionality.
Reviewed technical submissions on measurement exchange and negotiation and secured location approaches.

## Slide 4: Work Completed This Week
Defined goals for D0.1 (SFD feature freeze on 2/4 focus topics and 50% protocol complete).
Reviewed and approved updated program timelines.
Set telecon times and goals for March meeting.
Agenda: See 11-16/1599r3.

## Slide 5: Approved TGaz Timelines
SG
Formation
1-15
SFD
MU mode sequence
MU mode
Resource all.
SU sequence
Capability ex. and negotiation
2020
2019
2017
2016
2015
2018
.11az Final
3-2021
11az SFD
UCD
Amendment text
FRD
5/15-11/15
2021
.11az Draft 2.0 5-2019
.11az Draft 1.0 11-2018
.11az SFD
11-2016
.11az Draft 0.1 March 2018
5/17-3/21
11/15-5/17
9/16-5/18
Range Accuracy
Coverage in <6Ghz
FRD
Security
60Ghz
Scalability
FRD
Threat model
SFD
FRD
SFD
FRD
SFD
SFD
Angular in
<6Ghz
FRD
FRD Freeze
SFD Freeze
.11az requirement freeze
5-2017
TG formation
9-15

## Slide 6: Goals For The March Meeting
Continue development of FRD and SFD development.
Review technical submissions on measurement phase approaches, feedback types and design, negotiation phase and other adaptation to 11ax MU and SU modes, NG60/11ad and secured location schemes.

## Slide 7: Teleconference Schedule
Mar. 8th (Wed.) 10:00AM ET for 1hr.