## Slide 1: TGaz Next Generation Positioning Sep. Electronic Meeting Closing Report
Date: 2021-09-20
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, Sep. 2021.

## Slide 3: Sep. Progress and Targets Towards the Nov. Meeting
Completed Comment Resolution for LB255.
  77 (36 T&G / 41 E) comments overall reviewed and resolved
In anticipation of SA ballot: (motions later on)
  Approved 10 day recirculation ballot to unchanged D4.0 of P802.11az.
  Reaffirm P802.11az CSD.
  Reviewed and approved the P802.11az Report to EC on unconditional approval to go to SA ballot.
Reviewed communication from WFA and set plan to review and respond to comments to P802.11az D3.1.
Reviewed and updated TGaz projected timelines.

## Slide 4: Timeline – TG progress update past the Sep. meeting
Clean
2021
2020
2019
2017
2018
2022
2023
.11az requirement freeze
5-2017
11az SFD
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
.11az D0.1 Mar. 18
5/17-3/21
July 18
Inter.
comment
collection
SFD
Final
Initial
WG ballot
CC28
LB240 CR
Initial WG ballot LB240 Pass
SFD Freeze
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
2nd SA
MDR
1st SA
LB 255
No changes made, in preparation to SA ballot
1st SA comp.
2nd SA comp.
LB249 completion/
2nd recirculation
1st SA start
REVcom
3rd SA
3rd SA comp.

## Slide 5: Scheduled telecons
Cancelled:
Sep. 22nd Wed. 13:00 – 15:00 ET - cancelled
Sep. 23rd Thu. 12:00 – 14:00 ET - cancelled
Sep. 28th Tue. 13:00 – 15:00 ET - cancelled
Sep. 30th Thu. 12:00 – 14:00 ET - cancelled
* - newly announced
+ TGaz Plenary (motion) meeting.
** - meeting as part of the IEEE week, refer to WG agenda document for details.
Taking place/announced:
Sep. 29th Wed. 13:00 – 15:00 ET
Oct. 4th Mon. 13:00 – 15:00 ET * +
Nov. 8th Mon. 13:30 – 15:30 ET **